Smart. Clean execution plan first, then we build step by step.

Also noted — you have access to Claude Opus 4.6 Thinking and Gemini models. This changes the architecture significantly.

THE MASTER EXECUTION PLAN

Tech Stack Decision (final)

Frontend        React + Vite

Styling         TailwindCSS + shadcn/ui

Animation       Framer Motion

Charts          Recharts

Icons           Lucide React

AI Engine       Claude Opus 4.6 (Thinking) via Antigravity API

↳ Thinking model = visible reasoning = judges see depth

PDF Parsing     PDF.js (client-side, no backend needed)

Deployment      Firebase Hosting (GCP)

State           React useState/useReducer (no Redux, no bloat)

Why Claude Thinking over Gemini here: The "thinking" traces are visible. You can literally show judges the AI reasoning through legal clauses in real time. That's your technical depth moment — not code, not infra. The AI visibly thinking about a contract clause is more impressive than any architecture diagram.

PROJECT STRUCTURE

lexguard/

├── public/

│   └── favicon.ico

├── src/

│   ├── components/

│   │   ├── ui/                    # shadcn components

│   │   ├── UploadScreen.jsx       # Step 1: landing + upload

│   │   ├── PipelineScreen.jsx     # Step 2: animated AI stages

│   │   ├── DashboardScreen.jsx    # Step 3: full war room

│   │   ├── VitalsPanel.jsx        # 5 risk gauges

│   │   ├── ClauseCard.jsx         # Individual clause + courtroom

│   │   ├── CourtRoom.jsx          # Prosecution/Defense/Verdict

│   │   ├── ConsequenceSimulator.jsx

│   │   ├── NegotiationPunch.jsx

│   │   └── PlainEnglishToggle.jsx

│   ├── lib/

│   │   ├── ai.js                  # Claude API call + prompt

│   │   ├── pdfParser.js           # PDF → raw text

│   │   └── utils.js               # helpers

│   ├── hooks/

│   │   └── useAnalysis.js         # core analysis state machine

│   ├── constants/

│   │   └── demo.js                # pre-loaded demo contract

│   ├── App.jsx

│   ├── main.jsx

│   └── index.css

├── .env.example

├── firebase.json

├── .firebaserc

├── vite.config.js

└── package.json

THE 11 SEQUENTIAL STEPS

Each step is atomic. Complete one, confirm, move to next. No overlap. No conflicts.

STEP 01 — Project Scaffold & Config

What gets built:

- Vite + React project initialized

- Tailwind configured

- shadcn initialized

- All dependencies installed

- Firebase config files created

- .env.example created

- Folder structure created

Output: npm run dev shows blank Vite page. npm run build && firebase deploy works.

Confirms: Deployment pipeline is live before a single feature is built.

STEP 02 — AI Engine & PDF Parser

What gets built:

- src/lib/ai.js — complete Claude API wrapper

- The master 7-stage prompt (extraction → classification → adversarial reasoning → consequence simulation → scoring → negotiation → plain English)

- Structured JSON output schema (exact shape defined)

- src/lib/pdfParser.js — PDF.js integration, PDF → clean text

- Error handling + retry logic

- src/constants/demo.js — hardcoded demo contract text (employment contract, pre-loaded)

Output: Call analyzeContract(text) in console → returns perfect structured JSON.

Confirms: The brain works before we build the face.

STEP 03 — App State Machine

What gets built:

- src/hooks/useAnalysis.js

- States: idle → uploading → parsing → analyzing → complete → error

- All state transitions defined

- App.jsx routing between screens based on state

Output: App cycles through all states with dummy data.

Confirms: No state bugs during demo. Ever.

STEP 04 — Upload Screen

What gets built:

- src/components/UploadScreen.jsx

- Dark, cinematic landing

- Drag + drop PDF zone

- Paste text option (textarea)

- "Load Demo Contract" button (uses demo.js)

- File validation

- Tagline: "Read before you bleed."

Output: Beautiful upload screen. All 3 input methods work.

STEP 05 — Pipeline Screen (The Wow Moment)

What gets built:

- src/components/PipelineScreen.jsx

- 7 animated pipeline stages, lighting up sequentially

- Each stage has icon + label + description

- Thinking indicator (animated pulse)

- Progress bar

- Estimated time counter

Stages displayed:

⚡ Parsing document structure

🔍 Extracting contractual clauses

🏷️  Classifying risk vectors

⚖️  Running adversarial legal reasoning

🔮 Simulating real-world consequences

🥊 Generating negotiation strategies

🌍 Translating to plain language

Output: 10-15 second animation sequence that makes the AI feel powerful.

STEP 06 — Contract Vitals Panel

What gets built:

- src/components/VitalsPanel.jsx

- 5 animated risk gauges (Recharts RadialBar)

- Overall contract health score (big number, 0-100)

- Color system: green/yellow/orange/red

- Contract type badge

- Clause count summary

💰 Financial Risk

🔒 Privacy Exposure

⚖️  Power Balance

🚪 Exit Freedom

🧠 IP Ownership Risk

Output: Vitals panel renders from real AI JSON data.

STEP 07 — Clause Cards & Courtroom

What gets built:

- src/components/ClauseCard.jsx

- Sorted by severity (critical first)

- Category badge + severity color + clause preview

- Expandable

- src/components/CourtRoom.jsx (inside expanded card)

- Prosecution tab: how this clause hurts you

- Defense tab: what the company would argue

- Verdict tab: LexGuard's recommendation

Output: Full clause list. Click any → courtroom expands. Feels like a legal drama.

STEP 08 — Consequence Simulator & Negotiation Punches

What gets built:

- src/components/ConsequenceSimulator.jsx

- 3 real-world scenario cards per critical clause

- Each scenario: situation → what happens → severity

- src/components/NegotiationPunch.jsx

- Original clause text (red)

- Suggested replacement (green)

- One-line explanation of why

Output: For every red clause: scenarios + counter-language. Actionable intelligence.

STEP 09 — Plain English Toggle

What gets built:

- src/components/PlainEnglishToggle.jsx

- Global toggle: Legal Mode ↔ Plain English Mode

- In Plain English mode every clause explanation switches

- Language grade level indicator

- Kid-friendly icons in plain mode

Output: One toggle. Entire dashboard language switches. Judges gasp.

STEP 10 — Dashboard Assembly & Polish

What gets built:

- src/components/DashboardScreen.jsx

- All panels assembled into final layout

- Framer Motion entrance animations on every card

- Smooth transitions between screens

- Responsive layout

- Export report button (downloads JSON summary)

- "Analyze Another" button

Polish pass:

- Typography hierarchy

- Color consistency

- Spacing audit

- Loading skeleton states

- Empty states

- Error states

Output: The complete War Room. Pixel perfect.

STEP 11 — Demo Hardening & Final Deploy

What gets built:

- 3 pre-crafted demo inputs (employment, subscription, freelance)

- "Load Demo" buttons for each

- Pre-cached demo result (instant load, no API wait)

- Final Firebase deploy

- Mobile responsiveness check

- 5 edge case tests

- Error boundary wrapper

Output: Live URL. Demo works 100% of the time. Codebase frozen.

THE JSON CONTRACT (Step 02 output shape)

Every subsequent step is built against this. Lock it in now.

{

contractType: "Employment Agreement",

overallScore: 34,          // 0-100, lower = more dangerous

vitals: {

financialRisk: 72,       // 0-100

privacyExposure: 88,

powerBalance: 25,

exitFreedom: 35,

ipOwnershipRisk: 91

},

summary: {

legal: "This agreement contains...",

plainEnglish: "This contract is really unfair because..."

},

clauses: [

{

id: "clause_01",

title: "Intellectual Property Assignment",

category: "IP",           // IP | Privacy | Financial | Termination | Arbitration | NonCompete | Liability

severity: "critical",     // critical | high | medium | low

originalText: "Employee hereby assigns...",

legalExplanation: "This clause transfers all IP...",

plainEnglish: "They own everything you make, forever.",

courtroom: {

prosecution: "This clause allows the company to...",

defense: "Companies argue this protects...",

verdict: "This is unusually broad. Flag before signing."

},

consequences: [

{

scenario: "You leave to start a startup in 12 months",

outcome: "They can claim ownership of your product",

severity: "critical"

}

],

negotiationPunch: {

original: "assigns all IP in perpetuity",

suggested: "assigns IP directly related to company work only",

reasoning: "Standard contracts limit IP transfer to work done on company time"

}

}

]

}

EXECUTION RULES

1. One step at a time. Never start Step N+1 until Step N is confirmed working.

2. Every step produces something visually testable.

3. Steps 01-03 are infrastructure. Do not skip or rush them.

4. Step 02 is the most critical. If the AI output shape is wrong, everything breaks.

5. Steps 04-09 are independent components. Each is self-contained.

6. Step 10 assembles. Step 11 hardens.

7. Never add features outside this plan.

8. If a step takes too long, simplify that step. Do not skip ahead.

TIME ALLOCATION

Step 01   15 min   Scaffold

Step 02   25 min   AI Engine (most important)

Step 03   15 min   State machine

Step 04   20 min   Upload screen

Step 05   20 min   Pipeline screen

Step 06   25 min   Vitals panel

Step 07   30 min   Clause cards + courtroom

Step 08   20 min   Consequences + negotiation

Step 09   10 min   Plain English toggle

Step 10   25 min   Assembly + polish

Step 11   20 min   Hardening + deploy

─────────────────

TOTAL    3h 25min  (leaves 1h 35min buffer for iteration)

READY.

Say "STEP 01" and I generate every single file for that step. Complete. Copy-paste ready. GCP deploy ready from line one.